Purpose and Time Needed for this Module:

This module is intended to provide an overview of the NCSX Engineering Web.  The instructor and student(s) will need access to the NCSX Project Web via a computer to see the specific web pages referenced.  It is anticipated that this topic will take require approximately three or four 45 minute sessions to complete.  Future modules will drill down into specific areas more deeply.

Content:

The NCSX Project Home page should be the first point of contact for the vast majority of project information:  This site is directly accessible from the PPPL Employee Services page http://www-local.pppl.gov/  or via the following URL: http://ncsx.pppl.gov/.  The Project Web was the subject of Module 1.

The Engineering Web is accessible from the NCSX Project Web by clicking on the link labeled Engineering, which takes the user to the Engineering Home page.  The Engineering Home page is the gateway to the technical information used by project participants.  Exceptions are the electronic models and drawings in the ProE/INTRALINK System and those hard copies of run procedures and supplier submittals stored in the PPPL Operations Center.  Access to the Engineering Web is restricted to people logging in from the pppl.gov, ornl.gov, and doe.gov domains.  User name and password access is required outside those domains.

At the top of the Engineering Home page, links are provided to related other NCSX web pages and FTP sites

- NCSX web pages – Links are provided to the following web pages: Project, Management, Physics, Procurement, and Manufacturing.  The Project Web was the subject of Module 1.  The other links are also provided on the Project Home page and were covered as part of Module 1.

- NCSX FTP sites:

  - Design FTP Site – primarily intended for internal project use. Provides a convenient, open access, forum for the exchange and postings of large data files such as used in engineering or physics analyses.  Files on this site are posted by the Technical Assurance Head.

  - Metrology FTP Site – primarily intended for internal project use.   Provides access to all metrology data taken as part of component fabrication, field period assembly, and final assembly.  Files on this site are posted by the Lead Metrology Engineer.

  - Supplier FTP Site – primary source of technical and management information for suppliers under contract.  Folders are created for each contract – within the folders are the latest contract-relevant documents (e.g., specifications, pdf, zip and step files of models and drawings, statements of work, read me files, etc.).  In addition to the direct link from the Engineering Web, the URL for this site (see below) is provided to suppliers under contract.

ftp://ftp.pppl.gov/pub/ncsx/manuf/

Links on the Engineering Home page are organized in the nine (9) sections.  These sections are labeled in boldface type on the left-hand side of the page and include the following:

- Work Planning and Control;

- Project Files;

- Management Plans and Procedures;

- Specifications, Design Criteria, and Statements of Work;

- Design Reviews, Analyses, and R&D;

- Design Data;

- Fabrication, Assembly, Installation, & Test Plans;

- Engineering Management & Systems Engineering; and

- Other

The labeled tabs to the right of the section labels are the actual links to lower level pages.  Tabs that are colored pink provide links to guidance documents.

- Work Planning & Project Control

  - Monthly Cost Performance Reports – All of the reports provided and generated by NCSX Project Control in conjunction with our monthly statusing are available here.  These reports include the cost performance reports, job status barcharts, job cost reports, and CPI/SPI charts.

  - Cost and Schedule Baselines – Provides links to our cost and schedule baselines.

  - WPs – Provides a link to the PPPL Work Planning site.

  - WP/NCSX Job Map – Provides a table showing the correspondence between PPPL Work Planning Forms (WPs) and NCSX Jobs.  The table also defines who should be the cog engineer and RLM for the WPs and job manager for each NCSX job.

  - Cost and Schedule Basis – Documents the basis for the current cost and schedule baselines.

  - PCS Primer – This guidance document provides an overview of the PPPL and NCSX Project Control System (PCS).

- Project Files

  - Memos – organized by author of the memo.

  - Meeting Records – organized by date of the meeting and type of meeting.

- Management Plans and Procedures

  - NCSX Procedures – provides link to NCSX administrative procedures (detailed manufacturing procedures are contained elsewhere on the Engineering Web). Link to both approved procedures and information about revisions in the works.

  - NCSX Plans - provides link to NCSX administrative management plans and information on revisions in the works.

  - PPPL Procedures – provides link to the PPPL Procedures Web.

  - NCSX/PPPL Procedure Matrix – provides link to a matrix that references NCSX procedures to the PPPL procedures.  Wayne – I sent you this matrix just before the holidays.  Do we want to include it? Or just leave as TBD.

  - Document Reviews – provides link to peer reviews of administrative management plans and procedures.  The link to technical design reviews is contained elsewhere on the Engineering Web.  Wayne – perhaps we want to re-label this to Administrative Document Reviews?

  - Style Instructions – provides specific style instructions and guidelines (e.g., use of headers, use of bullets, use of cross-reference features, etc.).  Also provides a link to a sample document to show how NCSX wants its documents to appear.

  - Sample Document – provides a sample document using the style instructions as a guideline for preparing NCSX documents.

- Specs, Design Criteria, & Statements of Work Section

  - GRD – the General Requirements Document (GRD) is the top level NCSX Project Specification.  It provides a complete set of performance requirements and constraints at the overall project level. It also provides an initial allocation of requirements down to the subsystems => top level systems in the GRD flow down to a set of specific developmental (most likely at the subsystem level) requirements and then further down to the appropriate product component/procurement level.

  - Specifications – several types of subsystem specifications:

    - Developmental Specifications – document design requirements for cognizant engineers. Usually prepared at the 2-digit WBS – most common type is the  System Requirements Documents (SRDs);

    - Product Specifications – serve as a basis for a procurement or fabrication. These specifications can define the product by specifying is functionality (i.e., the supplier does the design) or by specifying the design (i.e., the Project does the design and this is essentially a “build to print” spec).  As appropriate, the Project may add other type of product specifications (e.g., material specs, etc.).  Note that these documents will also be posted on the Supplier FTP site to enable suppliers access.

    - Product Requirements List (PRL) – used to specify minimum requirements when purchasing a catalogue item when a formal specification would be an overkill.

- Design Criteria – currently only two (Structural Design Criteria and Seismic Design Criteria), but others may be added as they become available.

- Statements of Work – provides links to the current versions of the Statements of Work (SOW).  SOWs do NOT usually transmit technical requirements unless the Project decides that a formal specification is not needed.  Note that these documents will also be posted on the Supplier FTP site to enable suppliers access.

- NCSX Procurement Guide –  provides a convenient summary and links to applicable PPPL procurement guidelines and requirements.  Focused on NCSX procurement actions.

- SOW Guidelines – provides a concise summary of what needs to be included in a Statement of Work and a sample document.  Wayne – we need to update this to reflect Judy’s comments.

- Spec Guidelines - provides a concise summary of what needs to be included in a specification and a sample document.  Wayne – we need to update this to reflect Judy’s comments and to include a PRL.

- Design Reviews, Analyses, and R&D Section

  - Design Reviews – provides link to the system design reviews, including peer or conceptual design reviews, preliminary design reviews, final design reviews, and other reviews.  Organized by two-digit WBS element and color coded to show status:

    - by WBS element; and

    - by detailed review.

  - Analysis Reports – filed by WBS element  and then linked to report/calculation page for that WBS element and then to specific report or calculation.

  - R&D Reports - R&D results are listed below, organized by where the testing was performed.  Sites include: CTD, ORNL, PPPL, and UT.

  - Design Review Guidelines – project specific guidelines to assist in preparing for and conducting design reviews.

- Documentation of Analyses Guidelines – provides project specific guidelines on how analyses for the NCSX Project shall be documented.

- Design Data Section

  - Design Descriptions – also known as System Design Descriptions (SDDs) – these are historical documents that are updated for major design reviews.  They are not intended to be maintained current – only updated just prior to design reviews.

  - Facility Layout – provides a convenient markup of drawings to show NCSX facility needs by C-Site location.

  - Metrology – provides convenient information on NCSX metrology needs.  Will be updates as the requirements are better defined.

  - Technical Data – duplicate of the technical data sheets included in the GRD.

  - Material Properties – provides compilation of the various material properties tests performed on materials used on NCSX.

  - Vacuum Materials Committee – this special committee was formed in January 2004 by the Head, Engineering Department.  This committee shall review and approve materials and related processes (e.g., cleaning) to be incorporated into the vacuum systems (and appendages) of major PPPL experimental devices. The Committee will meet as necessary and maintain a database of acceptable materials and related processes. It will be the responsibility of each Project to develop procedures (reviewed by this committee) identifying the materials and/or related processes specific to the device's vacuum requirements.  Evaluations of the VMC are posted on the VMC web page.

  - Pro/INTRALINK Information – provides convenient information and guides to operating the ProE/INTRALINK systems.

- Fabrication, Assembly, Installation, and Test Plans Section

  - Field Period Assembly Plan – design description of the field period assembly process. This will be updated periodically as the design proceeds.

  - Final Assembly Plan – provides link to the most recent version of the final assembly plan.  This plan will be updated periodically a as the design proceeds.

  - Test and Evaluation Plan – provides link to the most recent version of the integrated systems test and evaluation plan.  Wayne – we also have link from the NCSX Mgmt Plan web page – do we need this duplication?

  - Detailed Manufacturing Plans and Procedures – provides links to the NCSX detailed manufacturing plans and procedures.  Copies of Detailed Manufacturing Procedures (Run Procedures)  posted in this web are for convenience only - Original hard copy located in the PPPL Operations Center.

  - Document Reviews (Fabrication, Assembly, & Test Plan Reviews) – provides results of document reviews for fabrication, assembly, & test plan reviews.  Wayne – this seems to be way out of date.

- Engineering Management & Systems Engineering Section

  - Critical Issues – provides listing of critical issues developed as part of the Risk Management Plan in May 2004.  Risks are placed in one of three categories – Category I once the risk is recognized and mitigation plans are being developed, Category II once the mitigation plan is implemented, and Category III once the risk is retired.  The critical issues list is reviewed at the weekly Systems Integration Team meetings where mitigation plans are developed and adequate follow-up is made.

  - Organization Chart – most recent Project and Engineering organization charts.

  - WBS Dictionary – provides a link to the most recent WBS Dictionary for each WBS element.  Organized at the 1-digit WBS level.

  - ECPs & ECNs (and RFDs?) – provides a link to all ECPs and ECNs (and RFDs?).  – Wayne – please change tab to “ECPs, ECNs, & RFDs”

  - Interface Control – provides links and status of scope sheets and ICDs.

  - Electronic Signatures – provides link to PROC-005 and link to list of validated signature “fingerprints”.

- Other Section

  - ES&H – provides ready access to pertinent ES&H plans and documentation for the NCSX Project.  Provides goals, procedures and best practices; and NCSX-specific ES&H documentation.  Also provides link to the Cryogenic Training Course.

  - ACC Docs – Activities Certification Committee (ACC) activities and specific ACC activities and reviews relative to NCSX.

  - QA – provides QA Audit reports of the NCSX Project.

  - Conventions – provides ready reference to the various naming and geometric conventions used on NCSX.

  - Stellarator Info – provides useful links to other stellarator programs and designs.

  - Useful Links – provides useful links to other fusion-related web pages.

  - Training – provides links to the NCSX Training Plan and training modules as well as links to the Human Resources Training Web Page.

At the bottom of the Engineering Home page, utilities are provided for doing Web searches.  The first is a PPPL developed utility labeled Search NCSX for searching NCSX records (ncsx.pppl.gov).  Unfortunately, it is not currently working.  Below that is a Google™ search utility.  The user can select searching the World Wide Web (WWW) or PPPL (www.pppl.gov) for performing the search.

Below the search utilities is the standard PPPL Privacy and Security Notice. Next is an e-mail hyperlink to the Webmaster.  This should be used to notified the folks responsible for the Engineering Web of any problems encountered or suggested improvements.

Last but not least, in the lower right-had corner, the PPPL logo provides a link to the PPPL Employee Information Services page.

What Comes Next?

- Module 3 – Specifications, Design Criteria, and Statements of Work

- Module 4 – Work Authorization Process

- Module 5 – Design Review Processes

- Module 6 – Electronic Models and Drawings

- Module 7 – Configuration Control Processes

- Module 8 – Interface Control Processes

- Module 9 – WBS Dictionaries and Management Plans

- Module 10 – Electronic Signatures

- Module 11 – Supplier FTP Site and Postings